International School

Capstone Project 1

CMU-SE 450

Project Proposal

Version 1.2

Date: August 10, 2026

COVAI

TEST COVERAGE ANALYSIS AND AI-DRIVEN TEST GENERATION SYSTEM

Created by C1SE.30

Dinh, Huynh Tan

Phuc, Tran Huu

Quy, Nguyen Duy

Thuan, Ngo Huu

Approved by

Man, Nguyen Duc, Ph.D.

Proposal Review Panel Representative:

Name				Signature		Date

Capstone Project 1- Mentor:

Name				Signature		Date

| Project acronym | COVAI |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Test Coverage Analysis and AI-Driven Test Generation System |  |  |  |  |
| Start Date | Aug 10, 2026 | End Date | Dec 12, 2026 |  |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | Man, Nguyen Duc, Ph.D. |  |  |  |  |
| Scrum master / Project Leader & contact details | Dinh, Huynh Tan Email: huynhtandinh.dev@gmail.com Tel: 0365 472 162 ID: 29219052500 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Project Web URL |  |  |  |  |  |
| Team members | Name | Email |  |  | Tel |
| 29219052500 | Dinh, Huynh Tan | huynhtandinh.dev@gmail.com |  | 0365472162 |  |
| 29211458179 | Phuc, Tran Huu | phuc12435az@gmail.com |  | 0842644169 |  |
| 29211158823 | Quy, Nguyen Duy | quylavip333@gmail.com |  | 0334814522 |  |
| 29219065178 | Thuan, Huu Ngo | thuanhuugl@gmail.com |  | 0385591447 |  |

PROJECT INFORMATION

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Dinh, Huynh Tan Student ID: 29219052500 Scrum Master | Signature | Date |
| --- | --- | --- |
| Phuc, Tran Huu Student ID: 29211458179 Team Member | Signature | Date |
| Quy, Nguyen Duy Student ID: 29211158823 Team Member | Signature | Date |
| Thuan, Ngo Huu Student ID: 29219065178 Team Member | Signature | Date |

PROJECT PROPOSAL DOCUMENT

| Document Title | Project Proposal Document |  |  |
| --- | --- | --- | --- |
| Author(s) | Dinh, Huynh Tan |  |  |
| Role | Scrum Master |  |  |
| Date | August 10, 2026 | File name: | C1SE.30_Proposal_ver1.2.doc |

REVISION HISTORY

| Version | Date | Comments | Author |
| --- | --- | --- | --- |
| 1.0 | Aug 10, 2026 | Initial Proposal Document | Dinh |
| 1.1 | Sep 05, 2026 | Update Document | C1SE.30 |
| 1.2 | Sep 07, 2026 | Update Header and Footer | C1SE.30 |

TABLE OF CONTENTS

1.	Project Title	1

2.	Project Overview	1

3.	Project Background and Motivation	1

4.	Problem Statement	2

5.	Proposed Solution	3

6.	Related Works or Projects on the Market	4

7.	System Architecture Overview	5

7.1	System Context Diagram	5

7.2	System Workflow	9

7.3	Database Design Overview	11

8.	Objectives and Deliverables	12

8.1	General Objective	12

8.2	Specific Objectives	12

8.3	In Scope	13

8.4	Out of Scope	14

9.	Features & Requirements	14

9.1	Software Testing Features	14

9.2	AI Chatbot Trustworthiness Evaluation Features	14

9.3	Functional Requirements	15

9.4	Non-Functional Requirements	16

9.5	AI Trustworthiness Evaluation Framework	17

9.6	Evaluation Dataset, Metrics and Scoring	18

10.	Constraints and Assumptions	19

11.	Target Users and Stakeholders	20

12.	Development Methodology and Technology Stack	20

12.1	Development Methodology (Agile Scrum)	20

12.2	Technology Stack	21

13.	Timeline	22

14.	Project Team	23

15.	Risk Management	24

16.	Budget and Resources	27

16.1	Budget	27

16.2	Human Resources	28

17.	Conclusion	28

18.	References	30

LIST OF FIGURES

Figure 1- System context diagram	5

Figure 2 - System Workflow	9

Figure 3 - System Workflow	10

Figure 4 - Database Design Overview	11

Figure 5 - Database Design Overview	12

LIST OF TABLES

Table 1 - Solution Comparison	4

Table 2 - Specific Objectives	11

Table 3 - Functional Requirements	14

Table 4 - Non-Functional Requirements	15

Table 5 - Three-Layer AI Chatbot Evaluation Framework	16

Table 6 - Evaluation Dataset, Metrics and Scoring	17

Table 7 - Constraints and Assumptions	18

Table 8 - Target Users and Stakeholders	18

Table 9 - Technology Stack	20

Table 10 - Project Schedule	20

Table 11 - Project Team Roles and Responsibilities	22

Table 12 - Risk Assessment	23

Table 13 - Budget and Resource Allocation	25

Table 14 - References	27

# Project Title

COVAI – Software Testing and AI Chatbot Trustworthiness Evaluation System

# Project Overview

COVAI is an AI-driven software quality platform that combines two complementary capabilities in a single engineering workflow. The first capability analyzes automated software testing by ingesting source code, detecting supported testing frameworks, executing tests in isolated environments, analyzing coverage and code structure, and generating additional tests. The second capability evaluates the trustworthiness of an internal AI chatbot according to project-specific knowledge, business rules, API contracts, conversation context and tool permissions.

The platform is intended for developers, QA engineers and AI engineers who need repeatable evidence about software quality. COVAI supports local ZIP uploads and GitHub repositories, project snapshots, background jobs, dashboards and notifications. The platform initially focuses on JavaScript/TypeScript projects and supported testing frameworks such as Jest, Vitest, Supertest, Playwright and Cypress.

# Project Background and Motivation

Software testing is essential for ensuring software quality, but as projects become larger and more complex, developers face increasing difficulties in writing, executing, and maintaining automated tests. They often need to manually analyze test coverage, identify insufficiently tested code, understand code complexity, and create additional test cases.

Modern projects may also use different testing levels and frameworks, such as Unit, Integration, and System Testing with Jest, Vitest, Supertest, Playwright, or Cypress. This makes automated framework detection, test execution, and result analysis important challenges.

At the same time, many applications integrate AI chatbots for knowledge assistance, user guidance, and tool-based actions. These chatbots must be evaluated not only for answer correctness, but also for relevance, context retention, safety, privacy, and compliance with project-specific rules.

Motivation:

- Reduce manual effort in software testing and coverage analysis.

- Identify insufficiently tested and complex source-code areas.

- Use AI to assist in generating additional test cases.

- Support multiple testing levels and frameworks in one platform.

- Evaluate internal AI chatbots using project-specific knowledge and rules.

- Provide measurable results and recommendations for improving software and chatbot quality.

- Automate analysis through GitHub integration.

# Problem Statement

Modern software teams face two related quality problems. First, automated testing is distributed across different testing levels and frameworks. Developers must manually execute tests, inspect coverage reports, identify insufficiently tested code, understand complex control flow, and create additional tests. These activities become increasingly time-consuming as projects grow and change frequently.

Second, web applications are increasingly integrating internal AI chatbots for question answering, user guidance, and tool or API-based actions. The reliability of these chatbots cannot be determined only by the name of the underlying model. Their behavior also depends on system prompts, internal data, retrieval mechanisms, conversation context, tool permissions, refusal logic, and implementation choices. Two chatbots that use the same model may therefore produce different levels of reliability.

A general-purpose comparison of large AI models is too broad for this project because different tasks require different evaluation criteria and many open-ended prompts do not have a single ground-truth answer. In contrast, an internal chatbot operates inside a specific application where source code, business documents, knowledge bases, API specifications, and confirmed business rules can provide project-specific ground truth.

Therefore, COVAI addresses the need for a unified engineering platform that can analyze software testing quality and also evaluate whether an internal AI chatbot behaves correctly, faithfully, safely, consistently, and appropriately within the data and business rules of its own web application.

# Proposed Solution

COVAI is an AI-driven software quality platform that combines automated software testing and code analysis with AI chatbot trustworthiness evaluation in a unified engineering workflow.

The system accepts source code through local ZIP upload or GitHub repository import. After a project is imported, COVAI creates a source-code snapshot and analyzes the project configuration to identify the supported testing framework.

For software testing, COVAI executes tests inside isolated Docker environments and collects test results, execution logs, and coverage reports. Coverage is analyzed at overall, file, and function levels. The system also analyzes source-code structure using Control Flow Graph (CFG) and Cyclomatic Complexity to identify complex and insufficiently tested areas.

When testing gaps are identified, the AI service analyzes the source code, test results, coverage information, and code structure to generate additional test skeletons or test implementations. Generated tests can then be reviewed and validated by the user.

For AI chatbot evaluation, COVAI uses project-specific knowledge, business rules, API specifications, and expected behaviors to build an evaluation profile and generate benchmark scenarios. The system evaluates internal chatbots across tasks such as Knowledge Q&A, Usage Guidance, and Action/Tool Execution. Evaluation results include criteria such as correctness, faithfulness, relevance, consistency, context retention, safety, privacy, appropriate refusal, and tool usage.

Core Components:

- Project Management & Source Ingestion: Manages projects, source-code snapshots, ZIP uploads, and GitHub repository imports.

- Test Execution & Coverage Analysis: Detects supported testing frameworks, executes tests in isolated Docker environments, and collects and analyzes coverage reports.

- Code Structure Analysis: Analyzes source code using Control Flow Graph and Cyclomatic Complexity.

- AI Test Generation: Uses AI to generate test skeletons and full test implementations based on source code and analysis results.

- Multi-Framework Testing: Supports selected testing levels and frameworks, including Jest, Vitest, Supertest, Playwright, and Cypress.

- AI Chatbot Trustworthiness Evaluation: Builds project-specific evaluation profiles, generates benchmark scenarios, evaluates chatbot responses and actions, and calculates trustworthiness scores.

- Evidence, Dashboard & Reporting: Stores test and evaluation evidence and provides visual reports, scores, failed cases, risk indicators, recommendations, and job status.

- GitHub Automation: Integrates with GitHub to import repositories and trigger analysis when source code is updated.

# Related Works or Projects on the Market

Table 1 - Solution Comparison

| Solution | Description | Strengths | Weaknesses |
| --- | --- | --- | --- |
| SonarQube | Platform for source-code quality and static analysis | Mature code-quality analysis | Limited focus on automated test generation |
| Codecov | Platform for collecting and visualizing test coverage | Strong coverage reporting | Does not provide complete test-generation workflow |
| Jest | JavaScript testing framework | Test execution and coverage support | Focused on test execution rather than complete project analysis |
| Playwright | Browser automation and testing framework | Powerful end-to-end testing | Not a complete coverage and AI analysis platform |
| CovAI | AI-driven platform for test execution, coverage analysis, code analysis, and test generation | Integrate testing, coverage, code analysis, and AI assistance | Initial implementation focuses mainly on JavaScript-based projects |

# System Architecture Overview

## System Context Diagram

Figure 1- System context diagram

System Context Description:

Developer / QA / AI Engineer

The Developer / QA / AI Engineer is the primary user of COVAI who uses the platform to analyze software quality and evaluate internal AI chatbot trustworthiness:

- Login / Logout

- Create and manage projects

- Upload source code (ZIP / RAR)

- Import GitHub repositories

- Select or detect testing framework

- Trigger test analysis

- View coverage results (statement, branch, function, line)

- View CFG and Cyclomatic Complexity

- Request AI-generated tests (skeletons and full implementations)

- View generated test history

- Configure evaluation profile and chatbot task types

- Confirm or edit benchmark test scenarios

- View trustworthiness scores (overall and component)

- View failed cases, error classification, and risk levels

- View improvement suggestions

- Compare chatbot versions or configurations

- Receive real-time job status and notifications

Domain Expert / Project Owner

The Domain Expert / Project Owner provides and confirms the project-specific ground truth used to evaluate internal AI chatbots:

- Upload business documents, FAQ, knowledge base, and API specifications

- Confirm or edit business rules, expected facts, and expected actions

- Review proposed evaluation rules and test scenarios generated by the system

- Confirm risk levels and forbidden actions for high-risk scenarios

GitHub

GitHub is an external service used to provide source-code repositories and repository update events:

- Provide repository listing (via OAuth)

- Provide repository source code (via git clone)

- Send push event payloads when repositories are updated (Webhook)

Docker Environment

The Docker environment provides an isolated execution environment for running user projects and tests safely:

- Install project dependencies

- Execute testing frameworks (Jest, Vitest, Supertest, Playwright, Cypress)

- Generate coverage reports and test output

- Capture execution logs (stdout, stderr)

AI Service (Google Gemini API)

The AI service provides intelligent source-code analysis, test-generation, and evaluation-scoring capabilities:

- Analyze source code and coverage data

- Generate test skeletons

- Generate full test implementations

- Provide suggestions for insufficiently tested code

- Score chatbot responses against evaluation criteria and ground truth

Target Internal Chatbot

The Target Internal Chatbot is the external chatbot system being evaluated. It is integrated into a specific web application and operates within that application's data and business rules:

- Receive evaluation prompts and test scenarios from COVAI

- Return responses, citations, and available tool/action execution traces

- Provide latency and metadata when available

Firebase Cloud Storage

Firebase Cloud Storage is an external cloud storage service used to persist project artifacts:

- Store uploaded source archives (ZIP / RAR)

- Store coverage report artifacts (JSON, LCOV)

- Provide download access to stored artifacts

Gmail SMTP

Gmail SMTP is an external email delivery service used for account management:

- Deliver password reset emails to users

- Return delivery status

COVAI System

COVAI processes project source code, executes tests, analyzes results, provides quality insights to developers, and evaluates the trustworthiness of internal AI chatbots against project-specific data and business rules:

- Project and snapshot management

- Test framework detection (Jest, Vitest, Supertest, Playwright, Cypress)

- Test execution in isolated Docker environments

- Coverage analysis (statement, branch, function, line at overall / file / function level)

- Control Flow Graph analysis

- Cyclomatic Complexity analysis

- AI-assisted test generation (skeletons and full implementations)

- AI evaluation knowledge ingestion (source code, documents, knowledge base, API specs)

- Evaluation profile building and task classification

- Benchmark and test scenario generation

- Chatbot evaluation execution (prompt delivery, response collection)

- Multi-criteria trustworthiness scoring (correctness, faithfulness, hallucination, safety, etc.)

- Diagnosis and improvement suggestions

- Chatbot version and configuration comparison

- Job management and background processing

- Real-time notifications

- GitHub integration and webhook automation

- User authentication and password reset

## System Workflow

Figure 2 - System Workflow

Figure 3 - System Workflow

## Database Design Overview

Figure 4 - Database Design Overview

Figure 5 - Database Design Overview

# Objectives and Deliverables

## General Objective

To develop an AI-driven software quality platform that automates software test analysis and provides evidence-based evaluation of internal AI chatbot trustworthiness using project-specific knowledge, rules and execution context.

## Specific Objectives

Table 2 - Specific Objectives

| ID | Objective | Description |
| --- | --- | --- |
| SO-01 | Project and Source Code Management | Implement project, source-code, repository and snapshot management. |
| SO-02 | Automated Test Execution | Execute supported test frameworks inside controlled Docker environments. |
| SO-03 | Test Coverage Analysis | Analyze statement, branch, function and line coverage at supported scopes. |
| SO-04 | Code Structure Analysis | Generate Control Flow Graphs and calculate Cyclomatic Complexity. |
| SO-05 | AI-Assisted Test Generation | Generate test skeletons and runnable test implementations from analysis evidence. |
| SO-06 | Multi-Framework Testing | Support the selected Unit, Integration and System testing frameworks. |
| SO-07 | GitHub Automation | Trigger analysis from repository updates through GitHub integration and webhooks. |
| SO-08 | AI Chatbot Evaluation Framework | Provide reusable mechanisms for evaluating internal chatbot behavior. |
| SO-09 | Project-Specific Evaluation Profile | Build and confirm evaluation rules from project knowledge and business context. |
| SO-10 | Benchmark and Scenario Generation | Generate knowledge, guidance and action/tool evaluation scenarios. |
| SO-11 | Trustworthiness Scoring | Compute criterion-level, task-level and overall evaluation scores. |
| SO-12 | Diagnosis and Improvement Recommendations | Classify likely failure causes and suggest improvement directions. |
| SO-13 | Comparison and Reporting | Compare chatbot versions/configurations under the same evaluation profile and report results. |

## In Scope

- JavaScript/TypeScript project ingestion and snapshot management.

- Jest, Vitest, Supertest, Playwright and Cypress integrations within the agreed project scope.

- Docker-based test execution, logs and resource controls.

- Coverage, CFG and Cyclomatic Complexity analysis.

- AI-assisted test generation with validation/fallback behavior.

- Project-specific AI chatbot evaluation for Knowledge Q&A, Usage Guidance and Action/Tool Execution.

- Trustworthiness scoring, diagnosis, comparison and reporting.

- GitHub repository import and webhook-triggered analysis.

## Out of Scope

- Full support for every programming language or test framework.

- Universal benchmarking of all public foundation models.

- Uncontrolled execution of real-world production actions during chatbot evaluation.

- Guaranteeing that AI-generated tests or AI judgments are always correct.

- Replacing human/domain-expert validation for critical business rules and high-risk scenarios.

# Features & Requirements

## Software Testing Features

- Project & Source Management

- Framework Detection

- Isolated Test Execution

- Coverage Analysis

- Control Flow Graph Analysis

- Cyclomatic Complexity Analysis

- AI-Assisted Test Generation

- Multi-Framework Testing

- GitHub Automation

- Dashboard, Jobs and Notifications

## AI Chatbot Trustworthiness Evaluation Features

- AI Evaluation Knowledge Ingestion

- Evaluation Profile Builder

- Benchmark & Scenario Generation

- Chatbot Evaluation Runner

- Evidence Collection

- Trustworthiness Scoring

- Diagnosis & Improvement Suggestions

- Comparison & Reporting

## Functional Requirements

Table 3 - Functional Requirements

| ID | Functional Requirement |
| --- | --- |
| FR-01 | The system shall authenticate users and allow authorized users to create and manage projects. |
| FR-02 | The system shall accept project source code through local ZIP upload or GitHub repository import and maintain project snapshots. |
| FR-03 | The system shall detect supported testing frameworks and execute tests inside isolated Docker environments. |
| FR-04 | The system shall calculate statement, branch, function, and line coverage and present results at overall, file, and function levels when supported by the framework. |
| FR-05 | The system shall analyze source code using Control Flow Graph and Cyclomatic Complexity techniques. |
| FR-06 | The system shall allow users to request AI-generated test skeletons and full test implementations and store generation history. |
| FR-07 | The system shall integrate with GitHub and support automated analysis triggered by repository updates. |
| FR-08 | The system shall allow users to provide business documents, knowledge-base content, API specifications, and project rules for chatbot evaluation. |
| FR-09 | The system shall analyze the provided project context and propose an evaluation profile containing chatbot task types, relevant rules, and candidate test scenarios. |
| FR-10 | The system shall allow a user or domain expert to confirm or edit important rules, expected facts, and expected actions before final evaluation. |
| FR-11 | The system shall support evaluation of knowledge Q&A, usage guidance, and action/tool-execution tasks. |
| FR-12 | The system shall send evaluation prompts to a configurable target chatbot interface and collect returned answers and available execution metadata. |
| FR-13 | The system shall evaluate core criteria including correctness, faithfulness, relevance, completeness, hallucination, consistency, context retention, clarification, refusal, safety, privacy, latency, and cost where measurable. |
| FR-14 | For action/tool tasks, the system shall check tool selection, parameter accuracy, required confirmation, forbidden actions, and duplicate execution where relevant. |
| FR-15 | The system shall display overall and component scores, failed cases, serious violations, risk levels, error categories, and improvement suggestions. |
| FR-16 | The system shall support comparison of multiple chatbot versions or configurations under the same evaluation profile. |

## Non-Functional Requirements

Table 4 - Non-Functional Requirements

| ID | Quality Attribute | Non-Functional Requirement |
| --- | --- | --- |
| NFR-01 | Security | Source code, business documents, credentials, and chatbot evaluation data shall be accessible only to authorized users and shall not be exposed unnecessarily to external services. |
| NFR-02 | Isolation | User projects and test executions shall run inside controlled Docker environments with timeout and resource limits. |
| NFR-03 | Reproducibility | Evaluation runs shall store relevant project snapshot, evaluation profile, test cases, and available chatbot configuration metadata so results can be reviewed and compared. |
| NFR-04 | Reliability | Failures in one background job or target chatbot request shall be handled without corrupting other project results; failed jobs shall provide logs or status information. |
| NFR-05 | Performance | Long-running analysis shall use background jobs and shall provide progress/status feedback rather than blocking the user interface. |
| NFR-06 | Modularity | The chatbot evaluation framework shall support adding new task-specific evaluation modules in future versions without redesigning the entire platform. |
| NFR-07 | Usability | Evaluation results shall explain component scores, failed cases, expected behavior, observed behavior, and recommended next steps in a form understandable to developers and evaluators. |
| NFR-08 | Safety | Evaluation of tool/action chatbots shall avoid unintended real-world side effects by using confirmation rules and controlled test environments when necessary. |

## AI Trustworthiness Evaluation Framework

The AI evaluation extension uses a three-layer framework so that COVAI can remain reusable across different web applications while still respecting project-specific business rules.

Table 5 - Three-Layer AI Chatbot Evaluation Framework

| Layer | Purpose | Examples |
| --- | --- | --- |
| Layer 1 – Core Criteria | Applied to all evaluated chatbots. | Correctness; Faithfulness; Relevance; Completeness; Hallucination; Consistency; Context Retention; Clarification; Appropriate Refusal; Safety; Privacy; Latency; Cost. |
| Layer 2 – Task Module | Adds criteria based on chatbot behavior type. | Knowledge Q&A: source correctness and no fabricated facts/policies. Usage Guidance: correct UI/menu/button/step sequence and ability to help complete the task. Action/Tool: correct tool/API, correct parameters, required confirmation, and no duplicate or forbidden action. |
| Layer 3 – Project Rules | Uses the specific application’s ground truth. | Business rules, policies, API contracts, role/permission rules, knowledge-base facts, and expected actions confirmed for the target project. |

## Evaluation Dataset, Metrics and Scoring

Each evaluation case is defined by a task type, prompt, context, expected behavior and evidence requirements. For deterministic cases, the expected answer, facts, UI steps, tool calls or forbidden actions can be specified explicitly. User/domain-expert confirmation is used for important project rules.

Table 6 - Evaluation Dataset, Metrics and Scoring

| Area | Examples |
| --- | --- |
| Dataset | Knowledge Q&A cases, Usage Guidance cases, Action/Tool cases, refusal/safety cases, context-retention cases. |
| Ground Truth | Expected facts, expected answer elements, expected UI sequence, allowed tools, expected parameters, forbidden actions. |
| Evidence | Chatbot answer, citations, conversation context, tool/API trace, parameters, confirmation events, latency and available cost metadata. |
| Scoring | Criterion score → task score → aggregate score. Deterministic checks are preferred where objective evidence is available; model-assisted judgments are used only where necessary. |
| Validation | Compare automated judgments against human/domain-expert judgments on a representative evaluation subset. |

# Constraints and Assumptions

Table 7 - Constraints and Assumptions

| Category | Constraint / Assumption |
| --- | --- |
| Technical | Initial implementation focuses on JavaScript/TypeScript projects and the selected testing frameworks. |
| Execution | Docker execution requires available CPU, memory and storage resources; timeouts and limits are enforced. |
| AI | AI-generated tests and AI-assisted judgments may be incorrect and require validation. |
| Chatbot Integration | The target chatbot must expose a testable interface and, where relevant, useful action/tool metadata. |
| Ground Truth | Project-specific rules and expected behavior must be available or confirmed by a user/domain expert. |
| Safety | High-risk actions are evaluated in sandbox/mock environments rather than against uncontrolled production systems. |
| Time | The project is constrained by an academic capstone schedule. |
| Budget | The project prioritizes open-source tools and low-cost infrastructure. |

# Target Users and Stakeholders

Table 8 - Target Users and Stakeholders

| Stakeholder | Needs / Responsibilities |
| --- | --- |
| Developer | Analyze source code, test coverage and complexity; generate and validate additional tests. |
| QA Engineer | Execute and review testing workflows, identify gaps and compare test-quality results. |
| AI Engineer | Configure chatbot evaluation profiles, adapters, datasets and scoring strategies. |
| Domain Expert / Product Owner | Confirm business rules, expected answers/actions and high-risk scenarios. |
| Project Manager / Team Lead | Review project quality indicators, reports, risks and historical comparisons. |
| Faculty Mentor | Review scope, methodology, progress and academic quality. |

# Development Methodology and Technology Stack

## Development Methodology (Agile Scrum)

We will follow an Agile Scrum methodology to develop the CovAI platform through iterative and incremental sprints. Each sprint focuses on implementing and integrating a specific group of system features.

Scrum is suitable for this project because the system contains multiple technical components including backend services, frontend interfaces, Docker-based execution, code analysis, AI integration, and testing frameworks.

The iterative development process allows the team to implement core functionality first, evaluate the results, identify technical problems, and gradually expand the system.

Picture 1: Development Methodology (Agile Scrum)

Why did we choose the Scrum process to develop the system?

- We chose Scrum because the project contains multiple complex and interdependent features. Requirements may change during development, especially for AI-generated testing and multi-framework support.

- Scrum allows the team to divide the project into manageable sprints, continuously review progress, and adjust implementation priorities based on technical results and feedback.

## Technology Stack

Table 9 - Technology Stack

| Area | Technology |
| --- | --- |
| Language | JavaScript, TypeScript |
| Frontend | React, Vite, Tailwind CSS |
| Backend | Node.js, Express.js |
| API | REST API |
| Database | PostgreSQL |
| ORM | Prisma |
| AI | Google Gemini |
| Testing | Jest, Vitest, Supertest, Playwright, Cypress |
| Code Analysis | Babel Parser, Control Flow Graph, Cyclomatic Complexity |
| Execution | Docker |
| Queue / Realtime | Redis, Socket.IO |
| Version Control | Git, GitHub |
| Development Tools | Visual Studio Code, Postman, Figma |

# Timeline

Table 10 - Project Schedule

| No. | Task Name | Duration (Days) | Start Date | End Date |
| --- | --- | --- | --- | --- |
| — | Project Timeline | 131 | Aug 10, 2026 | Aug 10, 2026 |
| 1 | Initial Project Phase | 7 | Aug 11, 2026 | Aug 17, 2026 |
| 1.1 | Kick-off Meeting | 1 | Aug 18, 2026 | Aug 18, 2026 |
| 1.2 | Discuss Project Idea | 1 | Aug 19, 2026 | Aug 19, 2026 |
| 1.3 | Proposal Document | 1 | Aug 20, 2026 | Aug 20, 2026 |
| 1.4 | Project Plan Document | 1 | Aug 21, 2026 | Aug 21, 2026 |
| 1.5 | Product Backlog | 1 | Aug 22, 2026 | Aug 22, 2026 |
| 1.6 | User Story | 1 | Aug 23, 2026 | Aug 23, 2026 |
| 1.7 | Review Document | 1 | Aug 24, 2026 | Aug 24, 2026 |
| 2 | Development Phase | 56 | Aug 25, 2026 | Oct 19, 2026 |
| 2.1 | Sprint 1 – Environment Setup, Authentication & Project Management | 14 | Aug 25, 2026 | Sep 07, 2026 |
| 2.2 | Sprint 2 – Source Ingestion, Test Execution & Coverage Analysis | 14 | Sep 08, 2026 | Sep 21, 2026 |
| 2.3 | Sprint 3 – Code Analysis, Multi-Test Framework Support & AI Test Generation | 14 | Sep 22, 2026 | Oct 05, 2026 |
| 2.4 | Sprint 4 – GitHub Automation, Monitoring & System Integration | 14 | Oct 06, 2026 | Oct 19, 2026 |
| 3 | Complete Project Documents | 28 | Oct 06, 2026 | Oct 19, 2026 |
| 3.1 | Project Retrospective Meeting | 2 | Oct 06, 2026 | Oct 19, 2026 |
| 4 | Final Release Activities | 16 | Oct 06, 2026 | Oct 19, 2026 |

# Project Team

Table 11 - Project Team Roles and Responsibilities

| Full Name | Project Role | Primary Responsibilities |
| --- | --- | --- |
| Dinh, Huynh Tan | Team Leader / AI & Backend Lead | System architecture, backend core services, AI test generation pipeline, and CI/CD infrastructure. |
| Phuc, Tran Huu | Backend & Integration Developer | Business logic APIs, database schema design, system integration, and end-to-end testing. |
| Quy, Nguyen Duy | Data & Full-Stack Developer | Database query optimization, data analysis services, API integration, and user interface modules. |
| Thuan, Ngo Huu | Frontend Lead, Full-Stack Developer | Frontend architecture (React dashboard), UI/UX design implementation, state management, and client performance. |

# Risk Management

Table 12 - Risk Assessment

| Risk | Type | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| AI-generated tests are incorrect or incomplete | Technical | Medium | High | Validate generated tests, attempt execution, and provide fallback/TODO output. |
| Test execution fails due to dependencies/configuration | Technical | High | High | Use isolated Docker environments, preflight checks, timeouts and clear logs. |
| Multi-framework support increases complexity | Technical | Medium | High | Use framework-specific adapters and prioritize the selected frameworks. |
| Large projects consume excessive resources | Performance | Medium | High | Use job queues, time/resource limits and snapshot reuse. |
| Automated chatbot scoring is biased or inconsistent | AI / Research | Medium | High | Prefer deterministic checks, store evidence, calibrate scoring and compare against human judgments. |
| Ground-truth business rules are incomplete or outdated | Domain | Medium | High | Require user/domain-expert confirmation and version the evaluation profile. |
| Tool/action evaluation causes unintended side effects | Safety | Low | Very High | Use mock/sandbox tools, non-production accounts, confirmation gates and forbidden-action rules. |
| Sensitive evaluation data is exposed | Security | Medium | High | Apply authorization, data minimization and avoid unnecessary external transmission. |
| Limited academic development time | Management | High | High | Prioritize core features and deliver in Scrum increments. |
| Target chatbot does not expose sufficient metadata | Integration | Medium | Medium | Use a configurable adapter and clearly mark unavailable evidence/criteria. |

# Budget and Resources

## Budget

Table 13 - Budget and Resource Allocation

| Category | Item & Description | Pricing Model / Status | Estimated Cost (VND) |
| --- | --- | --- | --- |
| Hardware | Personal development machines (Laptops/PCs) | Existing student-owned equipment | 0 VND |
| Infrastructure | Cloud VPS / Database hosting (Testing & Demo) | Paid cloud instance (monthly/quarterly) | 250.000 – 400.000 VND |
| Domain & Network | Custom domain name (.com / .tech / .site) & SSL | 1-year registration / Let's Encrypt | 150.000 – 250.000 VND |
| AI Services | Gemini API & LLM integration | Google AI Studio (Free tier quota) + buffer pay-as-you-go | 100.000 VND |
| Software & Tools | IDEs, Git repository, Docker, Open-source libs | GitHub Education / Open-source licenses | 0 VND |
| Academic Deliverables | Poster printing, capstone thesis binding, demo materials | Academic submission expenses | 200.000 – 300.000 VND |
| Contingency | Miscellaneous & service overage reserve (~10%) | Contingency buffer | 100.000 VND |
| Total Estimated Budget |  | 800.000 – 1.150.000 VND |  |

## Human Resources

The project is fully executed by an internal team of four undergraduate software engineering students under faculty supervision. Because this is an academic research and capstone project, labor expenses are treated as non-billable academic effort:

- Project Team: 4 software engineering students.

- Expected Effort: Approximately 15–20 hours/week per member across a 15-week development lifecycle (total estimated effort: ~1,000–1,200 Man-hours).

- Supervision: Academic and technical advising provided by the faculty project supervisor.

# Conclusion

COVAI is designed as a unified software-quality platform with two major capabilities: automated software testing and AI chatbot trustworthiness evaluation. The software-testing pipeline helps developers move from source-code ingestion to test execution, coverage analysis, structural analysis and AI-assisted test generation. The AI-evaluation pipeline complements this by checking whether an internal chatbot behaves according to project-specific facts, rules, context and action constraints.

The combination of project snapshots, background jobs, evidence collection, configurable evaluation profiles and reporting provides a basis for repeatable quality assessment. At the same time, the project explicitly recognizes the limits of AI-generated tests and model-assisted evaluation, so critical results remain subject to validation and domain-expert review.

The expected result is a functional academic prototype that demonstrates how software testing quality and AI-powered application behavior can be evaluated in one engineering workflow.

# References

Table 14 - References

| No. | Title | Link |
| --- | --- | --- |
| 1 | Scrum Guide | https://en.wikipedia.org/wiki/Scrum_(software_development) |
|  |  | https://www.atlassian.com/agile/scrum |
|  |  | https://www.digite.com/agile/scrum-methodology/ |
|  |  | https://www.scrum.org/resources/scrum-guide |
| 2 | React Documentation | https://react.dev/reference/react |
| 3 | Node.js Documentation | https://nodejs.org/docs/latest/api/ |
| 4 | Express.js Documentation | https://expressjs.com/ |
| 5 | Prisma Documentation | https://www.prisma.io/docs/prisma-orm/quickstart/postgresql |
| 6 | Jest Documentation | https://jestjs.io/docs/getting-started |
| 7 | Vitest Documentation | https://vitest.dev/guide/ |
| 8 | Playwright Documentation | https://playwright.dev/docs/intro |
| 9 | Cypress Documentation | https://docs.cypress.io/app/get-started/why-cypress |
| 10 | Docker Documentation | https://docs.docker.com/guides/ |
| 11 | GitHub Documentation | https://docs.github.com/en/get-started |
| 12 | Google Gemini Documentation | https://ai.google.dev/gemini-api/docs |
| 13 | ISO/IEC/IEEE 29119 – Software Testing | https://www.iso.org/standard/81291.html |
| 14 | ISO/IEC 25010 – Systems and Software Quality Models | https://www.iso.org/standard/78176.html |
| 15 | ISO/IEC/IEEE 12207 – Software Life Cycle Processes | https://www.iso.org/standard/81702.html |
| 16 | ISTQB Glossary | https://glossary.istqb.org/en_US/search?term=&exact_matches_first=true |

END